# BA WorkTrack: Step-by-Step Learning Plan & Project Roadmap

Oct 8, 2026 · @Ankur Gupta

## Overview

Plan on 26 weeks (about 6 months) at 10–12 hours per week, roughly 300 hours in total. That is a realistic pace for a beginner with a full-time job, and it includes time to get stuck, re-read, and fix bugs.

The plan teaches each technology just before you need it, then immediately uses it in the project. You never study a topic for longer than a few weeks without building a real feature with it.

Assumptions

- You know basic computer use and a little Python (variables, print), but not functions, classes or web development.

- You work on a laptop with at least 16 GB RAM (8 GB works, but use a smaller AI model such as llama3.2:3b).

- Every tool is free. Accounts you create (GitHub, Jira free plan, Azure DevOps free tier) cost nothing.

- Suggested calendar: Week 1 starts Monday 12 Oct 2026; Week 26 ends Sunday 11 Apr 2027. Year-end holidays will likely add 1–2 weeks.

How to use this plan

- Work through the phases in order. Each phase lists numbered activities with time estimates; do them top to bottom.

- Install tools only when an activity tells you to. Installing everything on day one causes confusion.

- Commit your code to GitHub at the end of every study session, with a short message saying what you learned.

- Finish each phase's checkpoint before moving on. If you can't tick every box, spend up to one extra week on that phase.

- Use the AI agent prompts from earlier as helpers, but type the code yourself and ask the AI to explain anything you don't understand.

## Roadmap at a glance

project roadmap · 11 phases over 26 weeks, 4 release tags

Phases run back to back, and each release tag marks a working version you can demo: the MVP at Week 13, AI features at Week 17, reports at Week 21 and the finished v1.0 at Week 26.

## Phase 0 — Environment setup (Week 1, ~10 hours)

By the end of Week 1 you have a working Python environment, an editor, version control, and an empty project on GitHub.

Tool installation schedule. Install each tool in the week shown, not earlier.

| When | Tool | Why you need it | Download |
| --- | --- | --- | --- |
| Week 1 | Python 3.12 | The language for the whole project. On Windows, tick "Add python.exe to PATH". | python.org/downloads |
| Week 1 | Visual Studio Code | Code editor. Add extensions: Python, Pylance, Ruff, GitLens. | code.visualstudio.com |
| Week 1 | Git | Tracks every change you make to your code. | git-scm.com |
| Week 1 | GitHub account | Free online home for your code and portfolio. | github.com |
| Week 6 | Bruno (or Thunder Client extension) | Sends test requests to your API. Free, no account. | usebruno.com |
| Week 8 | DB Browser for SQLite | Lets you look inside your database visually. | sqlitebrowser.org |
| Week 16 | Ollama + llama3.1:8b model | Runs the AI model locally, free and offline. | ollama.com |
| Week 22 | Jira Cloud Free and Azure DevOps (free tiers) | Real systems to test integrations against. | atlassian.com, dev.azure.com |
| Week 24 | Docker Desktop (free for personal use) or Podman Desktop | Packages the whole app to run anywhere. | docker.com, podman-desktop.io |
| Week 25 | PostgreSQL (via Docker) | Production-grade database. | Pulled as a Docker image |

Python libraries (FastAPI, SQLAlchemy, LangChain, pytest and others) are installed with pip inside the project when each phase needs them.

Activities

| # | Activity | Time |
| --- | --- | --- |
| 0.1 | Install Python 3.12. Open a terminal and confirm with python --version. | 1 h |
| 0.2 | Install VS Code and the four extensions above. Learn to open a folder, the integrated terminal, and the file explorer. | 1 h |
| 0.3 | Install Git. Set your name and email with git config --global user.name and user.email. | 0.5 h |
| 0.4 | Create a GitHub account and an empty repository named ba-worktrack. Clone it to your laptop. | 1 h |
| 0.5 | Inside the project, create a virtual environment (python -m venv .venv), activate it, and learn what it isolates and why. | 1.5 h |
| 0.6 | Create a README.md, a .gitignore (Python template), and a learning-log.md. Make your first commit and push. | 1 h |
| 0.7 | Learn the 8 terminal commands you'll use daily: cd, ls/dir, mkdir, pip install, pip freeze, git status, git add, git commit. | 2 h |
| 0.8 | Read the project brief (Prompt 0) and the roadmap. Write in your learning log what you want to be able to do in 6 months. | 2 h |

Checkpoint

- ☐ python --version shows 3.12.x

- ☐ You can activate and deactivate the virtual environment

- ☐ Your first commit is visible on GitHub

## Phase 1 — Python fundamentals (Weeks 2–5, ~45 hours)

By Week 5 you can write a small command-line task tracker in Python, which becomes the seed of the real project.

Every exercise uses BA-flavored examples (tasks, hours, statuses) so the concepts transfer directly to the project.

Concepts you will understand: variables and data types, strings, lists, dictionaries, sets, tuples, conditions, loops, functions, modules, error handling, files, JSON, classes and objects, type hints, dates, virtual environments and packages, basic testing.

| # | Week | Activity | Time |
| --- | --- | --- | --- |
| 1.1 | 2 | Data types, variables, strings, f-strings, user input. Exercise: print a formatted task summary. | 3 h |
| 1.2 | 2 | Conditions (if/elif/else) and loops (for, while). Exercise: classify tasks as overdue, due soon or on track. | 3 h |
| 1.3 | 2 | Lists and dictionaries. Exercise: store 10 tasks as a list of dicts, filter by status, total the hours. | 4 h |
| 1.4 | 3 | Functions, parameters, return values, default arguments, scope. Exercise: add_task(), update_status(), log_hours(). | 4 h |
| 1.5 | 3 | Modules and imports; split your code into tasks.py and main.py. | 2 h |
| 1.6 | 3 | Error handling with try/except; validate user input (no negative hours, valid statuses). | 2 h |
| 1.7 | 3 | Files and JSON: save and load tasks to tasks.json so data survives restarts. | 3 h |
| 1.8 | 4 | Classes and objects: build Task, TimeEntry and User classes with methods. Learn __init__, self, attributes. | 5 h |
| 1.9 | 4 | Dataclasses, type hints, and enums (TaskStatus). Learn why type hints help VS Code catch bugs. | 3 h |
| 1.10 | 4 | Dates and times with datetime: due dates, week numbers, hours between start and stop. | 2 h |
| 1.11 | 5 | Packages with pip and requirements.txt. Use rich to print a nice table of tasks. | 2 h |
| 1.12 | 5 | Intro to testing with pytest: write 5 tests for your task functions. | 4 h |
| 1.13 | 5 | Mini-project: command-line BA tracker (add task, change status, log hours, weekly hours report), saved to JSON, with tests. | 8 h |

Checkpoint

- ☐ You can explain the difference between a list, a dictionary and a class

- ☐ Your CLI tracker saves and reloads tasks

- ☐ pytest runs and passes at least 5 tests

- ☐ Code is pushed to GitHub in a phase1-cli/ folder

## Phase 2 — Web fundamentals and FastAPI (Weeks 6–7, ~24 hours)

By Week 7 your task tracker runs as a web API with a simple web page in front of it.

Concepts you will understand: how the web works (client, server, HTTP methods, status codes, JSON), HTML structure, CSS basics, REST API design, FastAPI routes, Pydantic validation, Jinja2 templates, Git branches.

| # | Week | Activity | Time |
| --- | --- | --- | --- |
| 2.1 | 6 | How the web works: request/response, URLs, GET/POST/PUT/DELETE, status codes (200, 201, 400, 401, 404, 500). Use your browser's DevTools Network tab. | 2 h |
| 2.2 | 6 | HTML basics: headings, lists, tables, forms, inputs, buttons. Build a static "My Tasks" page by hand. | 3 h |
| 2.3 | 6 | CSS basics: selectors, box model, flexbox. Style the page. | 2 h |
| 2.4 | 6 | Install FastAPI and Uvicorn (pip install fastapi uvicorn). Build "Hello World" and explore the automatic /docs page. | 2 h |
| 2.5 | 6 | Install Bruno. Learn to send GET and POST requests to your API. | 1 h |
| 2.6 | 7 | Path and query parameters; Pydantic models for request and response validation. | 3 h |
| 2.7 | 7 | Build CRUD endpoints for tasks (create, list, get, update, delete) using an in-memory list. Reuse your Phase 1 classes. | 4 h |
| 2.8 | 7 | Jinja2 templates: render the task list as an HTML page from FastAPI. | 3 h |
| 2.9 | 7 | Git branches: create feature/tasks-api, commit, merge via a pull request on GitHub. | 2 h |
| 2.10 | 7 | Async basics: what async def means and when it matters (read-only; you'll use it naturally later). | 2 h |

Checkpoint

- ☐ You can explain what happens when a browser requests a page

- ☐ Your API has working CRUD endpoints, tested in Bruno and /docs

- ☐ A Jinja2 page lists tasks from the API

- ☐ You merged your first pull request

## Phase 3 — Databases: SQL and SQLAlchemy (Weeks 8–9, ~24 hours)

By Week 9 your tasks are stored in a real SQLite database through SQLAlchemy, with a schema you designed and migrations you can rerun.

Concepts you will understand: tables, rows, primary and foreign keys, relationships (one-to-many, many-to-many), normalization, SQL queries and joins, indexes, ORMs, sessions, migrations, seed data.

| # | Week | Activity | Time |
| --- | --- | --- | --- |
| 3.1 | 8 | Install DB Browser for SQLite. Learn tables, columns, data types, primary keys. | 2 h |
| 3.2 | 8 | SQL basics: CREATE TABLE, INSERT, SELECT, WHERE, ORDER BY, UPDATE, DELETE. Practice on a hand-made tasks table. | 3 h |
| 3.3 | 8 | Relationships and joins: users → tasks → time entries. Write JOIN and GROUP BY queries (hours per user per week). | 3 h |
| 3.4 | 8 | Design the project schema on paper or in Mermaid: users, roles, projects, project members, tasks, status history, comments, time entries, requirements, acceptance criteria, test cases, AI log, audit log. Use the Database Agent prompt to review it. | 4 h |
| 3.5 | 9 | Install SQLAlchemy 2.x. Write models for users, roles, projects, tasks and time entries. Learn sessions and the ORM. | 4 h |
| 3.6 | 9 | Install Alembic. Create and run the first migration; add a column and run a second one. | 2 h |
| 3.7 | 9 | Connect FastAPI to the database using dependency injection (Depends(get_db)). Replace the in-memory list from Phase 2. | 3 h |
| 3.8 | 9 | Write a seed script: 1 admin, 2 PMs, 4 BAs, 2 projects, 50 tasks, 200 time entries. | 3 h |

Checkpoint

- ☐ You can write a SQL query that joins three tables

- ☐ You can explain what an ORM and a migration are

- ☐ Tasks created via the API appear in DB Browser

- ☐ The seed script fills a fresh database in one command

## Phase 4 — MVP: auth, admin, projects, tasks, time tracking (Weeks 10–13, ~46 hours)

By Week 13 you have a working multi-user tool: people log in, BAs manage tasks and log hours, and an admin manages users. This is your first major milestone.

Concepts you will understand: layered architecture (routers, services, repositories), password hashing, JWT tokens, cookies, role-based access control, business rules, validation, file uploads, audit logging, environment variables.

| # | Week | Activity | Time |
| --- | --- | --- | --- |
| 4.1 | 10 | Restructure the code into the target folder layout (routers, services, repositories, models, schemas, templates). Use the Solution Architect prompt. | 3 h |
| 4.2 | 10 | Settings with .env and pydantic-settings; never commit secrets. | 1 h |
| 4.3 | 10 | Password hashing with passlib[bcrypt]; learn hashing vs. encryption. | 2 h |
| 4.4 | 10 | Login and logout with JWT stored in an HttpOnly cookie (python-jose). | 4 h |
| 4.5 | 11 | Role-based access: a require_role("admin") dependency; test that a BA cannot reach admin pages. | 3 h |
| 4.6 | 11 | Admin module: create, edit, deactivate users; assign roles; reset password; unlock account. | 5 h |
| 4.7 | 11 | Self-service: change password, edit profile. Account lockout after 5 failed logins. | 3 h |
| 4.8 | 12 | Projects module: create projects, add members. | 3 h |
| 4.9 | 12 | Tasks module: create, edit, assign, status workflow (To Do → In Progress → In Review → Done) with status history. | 6 h |
| 4.10 | 12 | Comments and file attachments on tasks. | 3 h |
| 4.11 | 13 | Time tracking: start/stop timer, manual entry, edit entries, validation (max 24 h/day). | 5 h |
| 4.12 | 13 | Audit log for admin and sensitive actions. | 2 h |
| 4.13 | 13 | Tests for login, roles, tasks and time entries. Fix bugs; write a demo walkthrough in the README. | 6 h |

Checkpoint

- ☐ Three users with different roles see different menus

- ☐ A BA can create a task, move it through statuses and log hours

- ☐ An admin can create a user and reset their password

- ☐ Passwords are stored as hashes, never plain text

- ☐ Tag the release v0.1-mvp on GitHub

## Phase 5 — Professional UI with Bootstrap and HTMX (Weeks 14–15, ~24 hours)

By Week 15 the tool looks and feels like a professional product, with a sidebar, dashboards, a Kanban board and pages that update without full reloads.

Concepts you will understand: UI/UX basics (layout, hierarchy, consistency), responsive design, Bootstrap grid and components, template inheritance, HTMX partial updates, small amounts of JavaScript, accessibility.

| # | Week | Activity | Time |
| --- | --- | --- | --- |
| 5.1 | 14 | UX basics: sketch the main screens on paper (dashboard, task list, task detail, timesheet, admin). Use free Figma or Penpot if you like. | 2 h |
| 5.2 | 14 | Bootstrap 5 from the free CDN: grid, cards, tables, forms, buttons, badges, modals. Define colors, fonts and a dark mode. | 4 h |
| 5.3 | 14 | Base layout with Jinja2 inheritance: role-based sidebar, top bar, profile menu, flash messages. | 3 h |
| 5.4 | 14 | Restyle login, task list, task detail and admin pages with the new layout. | 3 h |
| 5.5 | 15 | HTMX: inline status change, live search, adding comments without reloading. | 4 h |
| 5.6 | 15 | Kanban board with drag and drop (free SortableJS library) calling your API. | 3 h |
| 5.7 | 15 | Weekly timesheet grid and a running timer widget. | 3 h |
| 5.8 | 15 | Responsive and accessibility check: phone view, keyboard navigation, labels, contrast. | 2 h |

Checkpoint

- ☐ The app works on a phone-sized screen

- ☐ Changing a task status updates the page without a full reload

- ☐ You can drag a task card between Kanban columns

- ☐ You can explain template inheritance and what HTMX does

## Phase 6 — AI tools with Ollama and LangChain (Weeks 16–17, ~24 hours)

By Week 17 BAs can generate requirements, User Acceptance Criteria and BA test cases with a local AI model, review them, and save them to a task.

Concepts you will understand: what an LLM is, tokens and context windows, temperature, prompt engineering, prompt templates, structured JSON output, validation and retries, streaming, human-in-the-loop review, measuring AI usage.

| # | Week | Activity | Time |
| --- | --- | --- | --- |
| 6.1 | 16 | Install Ollama and pull llama3.1:8b (or llama3.2:3b on 8 GB RAM). Chat with it in the terminal. | 1 h |
| 6.2 | 16 | LLM fundamentals: tokens, context window, temperature, hallucinations. Try the same prompt at different temperatures. | 2 h |
| 6.3 | 16 | Call Ollama from Python using the ollama library, then from a FastAPI endpoint. | 2 h |
| 6.4 | 16 | Prompt engineering: role, context, instructions, examples, output format. Write and version prompt files for requirements, UAC (Given/When/Then) and test cases. | 4 h |
| 6.5 | 16 | Install LangChain. Rebuild the calls with prompt templates and an LLMProvider interface so the model can be swapped via .env. | 3 h |
| 6.6 | 17 | Structured output: ask for JSON, validate with Pydantic, retry when the output is invalid. | 3 h |
| 6.7 | 17 | Build the "AI Studio" page: input → generate → edit → save to task. Stream the output to the page. | 5 h |
| 6.8 | 17 | Log every generation (user, prompt version, model, time taken, accepted/edited/rejected). Handle "Ollama not running" gracefully. | 2 h |
| 6.9 | 17 | Evaluate quality: run 10 real BA scenarios, score the outputs, improve the prompts, record what changed. | 2 h |

Checkpoint

- ☐ You can explain temperature and why AI output needs human review

- ☐ AI Studio generates UAC and test cases that save to a task

- ☐ Invalid AI output is caught and retried, not shown as broken text

- ☐ Tag the release v0.2-ai

## Phase 7 — AI agents with LangGraph (Weeks 18–19, ~24 hours)

By Week 19 the app has AI agents that use tools to read and act on real data, such as a BA Assistant that can find tasks and log time after you confirm.

Concepts you will understand: the difference between a prompt and an agent, tool calling, agent state and memory, graphs of steps, guardrails, permission checks on tools, testing AI with mocks.

| # | Week | Activity | Time |
| --- | --- | --- | --- |
| 7.1 | 18 | Agent theory: tools, the reason–act loop, state, memory, loop limits. Pull a tool-calling model (llama3.1:8b or qwen2.5:7b). | 2 h |
| 7.2 | 18 | Write Python functions as tools: search_tasks, get_task_details, update_task_status, log_time, generate_uac. | 3 h |
| 7.3 | 18 | Install LangGraph. Build the BA Assistant agent with a confirmation step before any write action. | 5 h |
| 7.4 | 19 | Add a chat panel to the UI that talks to the agent. | 3 h |
| 7.5 | 19 | Build the Requirements Quality Reviewer agent: flags ambiguous, untestable or incomplete requirements and suggests fixes. | 4 h |
| 7.6 | 19 | Guardrails: tools allowed per role, max iterations, logging every tool call. | 3 h |
| 7.7 | 19 | Test agents with mocked model responses in pytest. | 4 h |

The PM Insights agent is built in Phase 8, once metrics exist for it to query.

Checkpoint

- ☐ You can explain how an agent differs from a single prompt

- ☐ The BA Assistant asks for confirmation before changing data

- ☐ A BA cannot make the agent call an admin-only tool

- ☐ Agent tests pass without Ollama running

## Phase 8 — Metrics, dashboards and reports (Weeks 20–21, ~24 hours)

By Week 21 PMs have a dashboard with charts and filters, and a weekly report (PDF and Excel) is generated automatically every Friday.

Concepts you will understand: defining metrics with formulas, aggregation with SQL and Pandas, chart types and when to use each, Chart.js, PDF and Excel generation, scheduled background jobs.

| # | Week | Activity | Time |
| --- | --- | --- | --- |
| 8.1 | 20 | Define each metric in a table: hours by BA/project/task type, tasks completed per week, cycle time, estimate vs. actual, utilization %, overdue tasks, AI adoption rate. | 2 h |
| 8.2 | 20 | Learn Pandas basics: DataFrames, filtering, groupby, pivot tables. | 4 h |
| 8.3 | 20 | Build metric functions and JSON endpoints with date, project and BA filters. | 4 h |
| 8.4 | 20 | Chart.js: bar, line, doughnut, stacked bar, burndown. Build the PM dashboard with KPI cards. | 4 h |
| 8.5 | 21 | Weekly report: HTML template → PDF with WeasyPrint, and Excel with openpyxl. | 4 h |
| 8.6 | 21 | PM Insights agent: answers questions like "Who is overloaded this week?" and writes the report's narrative summary. | 3 h |
| 8.7 | 21 | Schedule Friday report generation with APScheduler; list past reports on a Reports page. | 3 h |

Checkpoint

- ☐ Dashboard numbers match a SQL query you run by hand

- ☐ A PDF and an Excel report download correctly

- ☐ The scheduled job creates a report without you clicking anything

- ☐ Tag the release v0.3-reports

## Phase 9 — JIRA and Azure DevOps integrations (Weeks 22–23, ~24 hours)

By Week 23 the tool can import work items from JIRA and Azure DevOps, push AI-generated UAC and test cases back to them, and keep statuses in sync.

Concepts you will understand: third-party REST APIs, API tokens and PATs, abstract base classes and plugin design, field mapping, encrypting stored secrets, rate limits and retries, two-way sync and conflicts, mocking external services.

| # | Week | Activity | Time |
| --- | --- | --- | --- |
| 9.1 | 22 | Create free Jira Cloud and Azure DevOps organizations with a sample project. Generate an API token (Jira) and a PAT (ADO). | 2 h |
| 9.2 | 22 | Explore both APIs in Bruno: list projects, read an issue/work item, create one. | 2 h |
| 9.3 | 22 | Design BaseConnector (abstract class) with test_connection, fetch_items, create_item, update_item, sync_status. | 2 h |
| 9.4 | 22 | Build JiraConnector with the jira library: import issues as tasks; push UAC/test cases as comments or sub-tasks. | 5 h |
| 9.5 | 23 | Build AzureDevOpsConnector with the azure-devops SDK: same features for work items. | 5 h |
| 9.6 | 23 | Admin integration settings page: credentials encrypted with cryptography.Fernet, field/status mapping, "Test connection" button. | 3 h |
| 9.7 | 23 | Scheduled two-way status sync with conflict log, retries and rate-limit handling. | 3 h |
| 9.8 | 23 | Tests with mocked API responses; write a short guide on adding a new connector (Trello, GitHub Issues, Redmine). | 2 h |

Checkpoint

- ☐ A JIRA issue and an ADO work item import as tasks

- ☐ UAC generated in the app appears in JIRA/ADO

- ☐ Tokens are encrypted in the database

- ☐ Integration tests pass with no internet connection

## Phase 10 — Testing, Docker, deployment and capstone (Weeks 24–26, ~33 hours)

By Week 26 the whole application starts with one command, runs on PostgreSQL, is tested automatically on every push, and is documented as a portfolio project.

Concepts you will understand: the testing pyramid, end-to-end tests, code quality tools, continuous integration, containers and images, Docker Compose, production databases, backups, logging, security review.

| # | Week | Activity | Time |
| --- | --- | --- | --- |
| 10.1 | 24 | Testing strategy review; raise test coverage to 70% or more with pytest-cov. | 3 h |
| 10.2 | 24 | Install Playwright. Write end-to-end tests: login, create task, run timer, generate UAC, PM dashboard, admin creates user. | 4 h |
| 10.3 | 24 | Code quality: ruff and black with pre-commit hooks. | 1 h |
| 10.4 | 24 | GitHub Actions workflow that runs lint and tests on every push. | 2 h |
| 10.5 | 25 | Install Docker Desktop (or Podman). Learn images, containers, volumes, ports. Write a Dockerfile for the app. | 4 h |
| 10.6 | 25 | docker-compose.yml with app, PostgreSQL and Ollama. Switch from SQLite to PostgreSQL and rerun migrations. | 4 h |
| 10.7 | 25 | Security hardening: CSRF protection, rate limiting (slowapi), secure headers. Health endpoint, structured logs, backup/restore scripts. | 4 h |
| 10.8 | 26 | Run a mini UAT: ask 2–3 colleagues to use the tool as BA, PM and admin for a week of sample work. Fix the top issues. | 5 h |
| 10.9 | 26 | Documentation: README with screenshots, architecture diagram, setup guide, user guide per role. | 3 h |
| 10.10 | 26 | Capstone: record a 10-minute demo video, write a retrospective in your learning log, tag v1.0. | 3 h |

Checkpoint

- ☐ docker compose up starts the whole app on a fresh machine

- ☐ Tests run automatically on GitHub and pass

- ☐ A colleague can install and use it by following your README

- ☐ Release v1.0 is tagged and your demo is recorded

## Choosing your pace

The total effort is about 300 hours; the calendar length depends only on how many hours you can give each week.

| Pace | Hours per week | Completion period | Best for |
| --- | --- | --- | --- |
| Intensive | 20–25 | 13–15 weeks (about 3.5 months) | Between jobs or on a learning sabbatical |
| Recommended | 10–12 | 26 weeks (about 6 months) | Working full-time, steady progress |
| Relaxed | 6–7 | 40–45 weeks (about 10 months) | Busy schedule; higher risk of losing momentum |

If time runs short, ship the MVP first (Phases 0–6, about 18 weeks) and treat agents, reports and integrations as version 2.

## 1-month fast-track plan

Finishing in one month is possible only as a full-time effort of about 50 hours a week (roughly 200 hours over 24 working days), with a trimmed scope and AI-assisted coding. You will end with a working v1.0 and a solid working familiarity with each technology, but less depth than the 26-week plan gives.

Prerequisites: you can study 8–9 hours a day, six days a week; a 16 GB laptop; free AI coding helpers (Claude or ChatGPT free tiers, Gemini Code Assist or Codeium in VS Code). With only evenings (about 2 hours a day), one month covers the MVP alone (Phases 0–4).

How to learn at this speed: let an AI agent draft the code from the agent prompts, then apply the explain-back rule: read every line, explain it in your learning log in your own words, and change one thing yourself before you commit. Never paste code you can't explain.

Scope for one month

| Kept | Simplified | Moved to after the month |
| --- | --- | --- |
| Login, roles, admin user management | Python and SQL fundamentals as crash courses (5 days, not 8 weeks) | Playwright end-to-end tests |
| Projects, tasks, status workflow, comments | One AI agent (BA Assistant) instead of three | PM Insights and Requirements Reviewer agents |
| Time tracking and timesheet | JIRA and ADO import plus push of UAC/test cases; no scheduled two-way sync | Docker, PostgreSQL (stay on SQLite) |
| AI Studio: requirements, UAC, test cases | Unit tests for core flows only | Extra connectors (Trello, GitHub Issues) |
| PM dashboard, weekly PDF/Excel report |  |  |

Week 1 — Foundations (Mon 12 Oct – Sat 17 Oct, ~50 h)

| Day | Focus | Activities | Hours |
| --- | --- | --- | --- |
| 1 | Setup + Python I | Install Python 3.12, VS Code, Git, GitHub, Bruno, DB Browser, Ollama (pull llama3.1:8b in the background). Python: types, strings, lists, dicts, loops, functions. | 8 |
| 2 | Python II | Classes, dataclasses, enums, modules, exceptions, JSON files, type hints, first pytest tests. Build the mini CLI tracker. | 9 |
| 3 | Web + FastAPI | HTTP, HTML, CSS basics. FastAPI routes, Pydantic, in-memory task CRUD, /docs and Bruno. | 9 |
| 4 | Databases | SQL basics and joins in DB Browser. Design the schema. SQLAlchemy models and first Alembic migration. | 9 |
| 5 | Project skeleton | Layered folder structure, FastAPI connected to the database, seed script, Jinja2 base template with Bootstrap. | 9 |
| 6 | Review | Catch up, quiz yourself on the week's concepts, update the learning log, push to GitHub. | 6 |

Week 2 — MVP (Mon 19 Oct – Sat 24 Oct, ~51 h)

| Day | Focus | Activities | Hours |
| --- | --- | --- | --- |
| 7 | Authentication | .env settings, bcrypt hashing, JWT login and logout in HttpOnly cookies. | 9 |
| 8 | Roles + Admin | Role checks, admin user CRUD, password reset, account lockout, audit log. | 9 |
| 9 | Projects + Tasks | Project members, task CRUD, status workflow with history. | 9 |
| 10 | Comments + Time | Comments, attachments, start/stop timer, manual time entries with validation. | 9 |
| 11 | Professional UI | Role-based sidebar, BA dashboard, task list and detail, timesheet, HTMX inline status change. | 9 |
| 12 | Test + release | Tests for login, roles, tasks and time; fix bugs; tag v0.1-mvp. | 6 |

Week 3 — AI (Mon 26 Oct – Sat 31 Oct, ~51 h)

| Day | Focus | Activities | Hours |
| --- | --- | --- | --- |
| 13 | LLM basics | Tokens, temperature, hallucinations; call Ollama from Python and FastAPI; write prompt files for requirements, UAC and test cases. | 9 |
| 14 | Reliable AI output | LangChain LLMProvider interface, JSON output validated with Pydantic, retry on invalid output. | 9 |
| 15 | AI Studio | Generate → stream → edit → save to task; log every generation; handle Ollama being offline. | 9 |
| 16 | AI agent | LangGraph BA Assistant with tools (search tasks, update status, log time, generate UAC), confirmation before writes, role guardrails. | 9 |
| 17 | UI polish | Kanban board with SortableJS, dark mode, phone layout, accessibility check. | 9 |
| 18 | Test + release | Mocked AI tests, score 10 real BA scenarios and tune prompts; tag v0.2-ai. | 6 |

Week 4 — Reports, integrations, release (Mon 2 Nov – Sat 7 Nov, ~51 h)

| Day | Focus | Activities | Hours |
| --- | --- | --- | --- |
| 19 | Metrics | Metric definitions, SQL and Pandas aggregation, JSON endpoints, Chart.js PM dashboard with filters. | 9 |
| 20 | Reports | Weekly report as PDF (WeasyPrint) and Excel (openpyxl); Friday job with APScheduler. | 9 |
| 21 | JIRA | Free Jira site and API token; BaseConnector; JiraConnector import and push; encrypted tokens. | 9 |
| 22 | Azure DevOps | Free ADO org and PAT; AzureDevOpsConnector; admin integration settings page. | 9 |
| 23 | Hardening | CSRF, rate limiting, secure headers; GitHub Actions CI; README with setup and user guide. | 9 |
| 24 | Launch | Mini UAT with a colleague, fix top issues, record a demo, write a retrospective, tag v1.0. | 6 |

After the month: spend 1–2 hours a week for the next 2–3 months on the deferred items and on re-reading the concept lists in Phases 1–10. That turns the fast build into the deeper understanding the 26-week plan aims for.

## Suggested weekly routine (10–12 hours)

- Two weekday evenings, 1.5 h each: learn the week's concept with docs, a short video and small exercises.

- Two weekday evenings, 1 h each: build the week's project activity.

- Weekend block, 4–5 h: finish the feature, write tests, commit and push.

- Friday, 15 minutes: update learning-log.md with what you learned, what blocked you and next week's goal.

## Skills you will have at the end

| Area | What you will be able to do |
| --- | --- |
| Python | Write modular, typed, tested Python with classes, packages and error handling |
| Web | Build a REST API with FastAPI and server-rendered pages with Jinja2 and HTMX |
| UI design | Design responsive, accessible screens with Bootstrap and Chart.js |
| Databases | Design a relational schema, write SQL joins, use SQLAlchemy and Alembic, run PostgreSQL |
| Security | Implement hashing, JWT login, role-based access, encrypted secrets |
| AI tools | Engineer prompts, get validated structured output from a local LLM, stream results |
| AI agents | Build tool-using agents with LangGraph, including guardrails and tests |
| Data | Calculate metrics with Pandas and produce PDF/Excel reports |
| Integration | Connect to JIRA and Azure DevOps APIs with a plugin design |
| DevOps | Use Git workflows, CI with GitHub Actions, and Docker Compose |

## Free learning resources

- Python: the official Python Tutorial (docs.python.org), "Automate the Boring Stuff with Python" (free online), CS50P from Harvard (free on edX)

- Web and FastAPI: MDN Web Docs for HTML/CSS, the official FastAPI tutorial, htmx.org documentation, Bootstrap documentation

- Databases: SQLBolt (interactive SQL), the SQLAlchemy 2.0 Unified Tutorial, Alembic tutorial

- AI: Ollama documentation, LangChain and LangGraph official docs and LangChain Academy (free), the DeepLearning.AI short courses on prompt engineering (free)

- Testing and DevOps: pytest docs, Playwright for Python docs, Docker "Get Started" guide, GitHub Actions docs

- Git: the free Pro Git book (git-scm.com/book)