# BA WorkTrack: 1-Month AI-Assisted Build Plan

Oct 8, 2026 · @Ankur Gupta

## How this plan works

In 24 working days (Mon 12 Oct – Sat 7 Nov 2026, about 50 hours a week) you install the tools, take three crash courses (Python, SQL, APIs), and then build BA WorkTrack by pasting ready-made prompts into a free AI assistant, copying its code into VS Code, and checking every change into GitHub.

The three parts

- Days 1–5, learn the minimum: install the tools and set up GitHub, then do the Python, SQL and API crash courses. These give you enough to read and run the code the AI writes.

- Days 6–24, build with AI: each day has a copy-paste prompt. The AI returns complete files; you paste them, run them, test them and commit them.

- Every day, use GitHub: you check out the latest code, work on a branch, commit, push, open a pull request and merge it. By Day 24 you'll have used about 25 pull requests, plus issues, a project board, tags, releases and automated tests.

Free AI assistants (pick one, keep it for the whole project)

- Claude.ai or ChatGPT (free tiers): best for generating complete files from long prompts.

- Google Gemini (free): a good alternative with a large context window.

- GitHub Copilot Free inside VS Code: helpful for small fixes; its monthly chat limit is low, so use a chat assistant for the daily prompts.

Free tiers have daily message limits. If you hit one, continue in another assistant by pasting the master prompt again.

Prerequisites: 8–9 hours a day, six days a week; a laptop with 16 GB RAM (8 GB works with a smaller AI model); a free GitHub account.

Rules that make copy-paste work

- Start every AI chat with the master prompt in this doc, so all generated files follow the same folder structure and stack.

- Paste the existing files each prompt asks for. The AI can't see your repository, so it only knows what you paste.

- Never commit code that doesn't run. If something fails, use the debug prompt with the full error message.

- Apply the explain-back rule: before each commit, write three lines in learning-log.md explaining what the new code does. This is where most of your learning happens.

## Schedule at a glance

Release tags mark working versions: v0.1-mvp on Day 12, v0.2-ai on Day 18 and v1.0 on Day 24.

| Day | Date | Focus | GitHub skill you learn | Hours |
| --- | --- | --- | --- | --- |
| 1 | Mon 12 Oct | Install tools, create repository | Clone, first commit, push | 8 |
| 2 | Tue 13 Oct | Python crash course I | Commit small changes often | 9 |
| 3 | Wed 14 Oct | Python crash course II | .gitignore, git diff, git log | 9 |
| 4 | Thu 15 Oct | SQL crash course | Commit a non-code file (schema notes) | 9 |
| 5 | Fri 16 Oct | API and integrations crash course | Keeping secrets out of Git (.env) | 9 |
| 6 | Sat 17 Oct | Generate the project skeleton | Branches and your first pull request | 6 |
| 7 | Mon 19 Oct | Database models, migrations, seed data | GitHub Issues linked to commits | 9 |
| 8 | Tue 20 Oct | Login and authentication | Reviewing a diff before merging | 9 |
| 9 | Wed 21 Oct | Roles and admin user management | Branch protection on main | 9 |
| 10 | Thu 22 Oct | Projects and tasks | GitHub Projects board | 9 |
| 11 | Fri 23 Oct | Comments, attachments, time tracking | Undoing mistakes (restore, revert) | 9 |
| 12 | Sat 24 Oct | UI pages, tests, MVP release | Tags and GitHub Releases | 6 |
| 13 | Mon 26 Oct | Ollama and the AI provider layer | Feature branch per AI component | 9 |
| 14 | Tue 27 Oct | AI Studio: requirements, UAC, test cases | Draft pull requests | 9 |
| 15 | Wed 28 Oct | AI logging, streaming, prompt tuning | Resolving a merge conflict | 9 |
| 16 | Thu 29 Oct | BA Assistant agent | Writing a good PR description | 9 |
| 17 | Fri 30 Oct | Kanban board and UI polish | Stashing work (git stash) | 9 |
| 18 | Sat 31 Oct | AI tests, AI release | Release notes | 6 |
| 19 | Mon 2 Nov | Metrics and PM dashboard | Squash merging | 9 |
| 20 | Tue 3 Nov | Weekly reports and scheduler | Cherry-picking a fix | 9 |
| 21 | Wed 4 Nov | JIRA integration | Repository secrets | 9 |
| 22 | Thu 5 Nov | Azure DevOps integration | Rebasing a branch on main | 9 |
| 23 | Fri 6 Nov | Security, CI pipeline, README | GitHub Actions (automated tests) | 9 |
| 24 | Sat 7 Nov | UAT, demo, v1.0 release | Final release and repository polish | 6 |

## Day 1 — Install tools and set up GitHub (8 hours)

By the end of today the ba-worktrack repository exists on GitHub, is cloned on your laptop, and holds your first pushed commit. Commands are shown for Windows (PowerShell); Mac/Linux differences are noted.

Install the tools (about 3 hours)

| # | Tool | How to install | Check it works |
| --- | --- | --- | --- |
| 1 | Python 3.12 | python.org/downloads. On Windows tick "Add python.exe to PATH". | python --version (Mac: python3 --version) |
| 2 | Visual Studio Code | code.visualstudio.com. Add extensions: Python, Pylance, Ruff, GitLens, SQLite Viewer. | Open VS Code, press Ctrl+` to open the terminal |
| 3 | Git | git-scm.com (keep the default options; it includes Git Credential Manager). Mac: xcode-select --install. | git --version |
| 4 | GitHub CLI | cli.github.com, or winget install GitHub.cli (Mac: brew install gh). | gh --version |
| 5 | Bruno | usebruno.com (API testing, free, no account) | App opens |
| 6 | DB Browser for SQLite | sqlitebrowser.org | App opens |
| 7 | Ollama | ollama.com. Then start the large model download now: ollama pull llama3.1:8b (about 5 GB; use llama3.2:3b on 8 GB RAM). | ollama list shows the model |

Set up Git and GitHub (about 2 hours)

- Create a free account at github.com and turn on two-factor authentication (Settings → Password and authentication).

- Tell Git who you are, and name the default branch main:

git config --global user.name "Your Name"
git config --global user.email "you@example.com"
git config --global init.defaultBranch main

- Log the GitHub CLI into your account (choose GitHub.com → HTTPS → log in with a web browser):

gh auth login

- On github.com click New repository: name ba-worktrack, Public (gives you free branch protection and unlimited GitHub Actions minutes), tick Add a README, choose the Python .gitignore template and the MIT license.

- Clone it to your laptop and open it in VS Code:

cd ~/Documents
git clone https://github.com/<your-username>/ba-worktrack.git
cd ba-worktrack
code .

Create the Python environment and first commit (about 1 hour)

python -m venv .venv
.venv\Scripts\activate          # Mac/Linux: source .venv/bin/activate
python -m pip install --upgrade pip

In VS Code press Ctrl+Shift+P → "Python: Select Interpreter" → choose .venv. Then create learning-log.md with today's date and three lines on what you installed and why, and push it:

git status
git add learning-log.md
git commit -m "Day 1: add learning log"
git push

Because the repository is public, never commit passwords, API tokens or .env files. The Python .gitignore already excludes .env and .venv/.

Learn while downloads finish (about 2 hours): read what Git is (snapshots of your files over time), what GitHub adds (an online copy, pull requests, issues), and the difference between your working folder, the staging area (git add) and a commit.

Checkpoint

- ☐ python --version shows 3.12.x and .venv is active (its name shows in the terminal prompt)

- ☐ Your "Day 1" commit is visible on github.com

- ☐ ollama list shows a model

## The daily GitHub workflow

From Day 6 onward, every build day follows the same eight steps. Each day below gives you only the branch name and commit message; the commands are always these.

- Check out the latest code so you start from what's on GitHub:

git checkout main
git pull

- Create today's branch (the name is given in each day's section):

git checkout -b feature/day08-auth

- Generate the code: paste the master prompt, then the day's prompt, into your AI assistant. Paste the existing files it asks for.

- Paste the files into VS Code at the exact paths the AI gives. Install any new packages it lists, then save them: pip install <packages> and pip freeze > requirements.txt.

- Run and test using the commands the AI gives (usually uvicorn app.main:app --reload and pytest). If anything fails, use the debug prompt.

- Commit and push (small commits are fine; commit each time something works):

git status
git add .
git commit -m "Day 8: add JWT login and logout"
git push -u origin feature/day08-auth

- Open a pull request: on github.com click Compare & pull request, describe what changed and how you tested it, then open the Files changed tab and read every line before merging. This review is part of your learning.

- Merge and clean up: click Merge pull request, then locally:

git checkout main
git pull
git branch -d feature/day08-auth

Git cheat sheet

| Command | What it does | When you use it |
| --- | --- | --- |
| git status | Shows changed, staged and untracked files | Before every commit |
| git diff | Shows line-by-line changes not yet staged | Checking what the AI changed |
| git add <file> / git add . | Stages changes for the next commit | Before committing |
| git commit -m "msg" | Saves a snapshot with a message | Each time something works |
| git push | Uploads commits to GitHub | End of each step or day |
| git pull | Downloads and merges the latest from GitHub | Start of every day |
| git checkout -b <name> | Creates and switches to a new branch | Start of each feature |
| git switch <name> | Switches to an existing branch | Moving between branches |
| git log --oneline --graph | Shows commit history as a tree | Understanding branches |
| git restore <file> | Throws away uncommitted changes to a file | Bad paste, start over |
| git revert <commit> | Creates a commit that undoes an earlier one | Undoing a merged mistake safely |
| git stash / git stash pop | Parks unfinished work and brings it back | Switching tasks mid-change |
| git tag v0.1-mvp + git push --tags | Marks a release point | Day 12, 18, 24 |

Good commit messages start with the day and a verb: "Day 10: add task status workflow", "Day 11: fix negative hours validation".

## Master prompt and debug prompt

Paste the master prompt at the start of every new AI chat, then the day's prompt. It fixes the stack, folder structure and output format so code from different days fits together.

Master prompt

You are my senior Python developer and teacher. I am a beginner building "BA WorkTrack", a web tool where Business Analysts create tasks, track status and hours, and generate requirements, User Acceptance Criteria and BA test cases with AI; PMs see metrics and weekly reports; Admins manage users, roles and integrations (JIRA, Azure DevOps).

STACK (free only, do not change): Python 3.12, FastAPI, Uvicorn, SQLAlchemy 2.x (typed Mapped[] models), Alembic, SQLite (file: worktrack.db), Pydantic v2 + pydantic-settings, Jinja2 templates + Bootstrap 5 (CDN) + HTMX (CDN), Chart.js (CDN), passlib[bcrypt], python-jose (JWT in HttpOnly cookie), Ollama (llama3.1:8b) via langchain-ollama, LangGraph, pandas, openpyxl, WeasyPrint, APScheduler, jira, azure-devops, cryptography, pytest + httpx.

FOLDER STRUCTURE (always use these paths):
ba-worktrack/
  app/main.py, config.py, database.py, dependencies.py
  app/models/        SQLAlchemy models, one file per area
  app/schemas/       Pydantic schemas
  app/repositories/  database access only
  app/services/      business rules
  app/routers/       FastAPI routes (API + HTML pages)
  app/ai/            provider.py, prompts/*.txt, agents/
  app/integrations/  base.py, jira_connector.py, ado_connector.py
  app/reports/       metrics and report generation
  app/templates/     Jinja2 HTML (base.html + pages + partials/)
  app/static/        css, js
  alembic/           migrations
  scripts/seed.py
  tests/
  requirements.txt, .env.example, README.md

OUTPUT RULES:
1. Give COMPLETE files, never snippets, "..." or "rest unchanged". Start each file with a line: ### FILE: <path>
2. If you must change an existing file, give the whole new version and say why.
3. After the files, list: new pip packages, any .env variables to add, commands to run (migrations, server, tests), and how to check it works in the browser or Bruno.
4. Then explain the code for a beginner in 5-8 bullet points, naming the Python, SQL or web concepts used.
5. Include pytest tests for new logic.
6. Never hard-code secrets; read them from settings.
7. Keep code simple and well commented. Prefer clarity over cleverness.

Reply "Ready" and wait for the task.

Debug prompt (use whenever something fails)

This failed. Here is what I ran, the FULL error output, and the files involved.

Command: <paste the command>
Error:
<paste the whole error / traceback>
Files:
<paste each relevant file with its path>

1. Explain in plain words what the error means and why it happened.
2. Give the complete corrected file(s) using the ### FILE: format.
3. Tell me how to check it is fixed.

Explain prompt (use when you don't understand something you pasted)

Explain this code line by line for a beginner. Then give me one small change I can make myself to prove I understand it, and tell me what should happen when I run it.
<paste the code>

## Crash course: Python (Days 2–3, 18 hours)

After two days you can read every kind of Python the AI will generate for this project: functions, classes, type hints, imports, error handling and tests. Type each example yourself (don't paste) into files under crash-course/python/, run it with python <file>.py, and commit after each lesson.

Tutor prompt (paste into your AI assistant when you're stuck on a lesson)

I'm a beginner learning Python for a project. Teach me <topic> using examples about tasks, statuses and hours worked. Give 3 short examples, then 3 exercises from easy to harder. Don't show answers until I paste my attempt.

Day 2 lessons

| # | Lesson | Time | Exercise |
| --- | --- | --- | --- |
| P1 | Variables, numbers, strings, f-strings, print, input | 1.5 h | Print "Task T-101 (Login page) – 3.5 h logged" from variables |
| P2 | Conditions and booleans | 1 h | Print "Overdue", "Due soon" or "On track" from days left |
| P3 | Lists and loops | 1.5 h | Total the hours in [2.5, 4, 1.5, 3] and find the largest |
| P4 | Dictionaries | 1.5 h | Store a task as a dict; change its status; print every key and value |
| P5 | Lists of dictionaries | 1.5 h | Filter 5 tasks to those "In Progress"; total hours per status |
| P6 | Functions, parameters, return values | 2 h | Write add_task(), update_status(), total_hours() |

# P5 + P6 example: lists of dicts and functions
tasks = [
    {"id": 1, "title": "Write UAC for login", "status": "In Progress", "hours": 3.5},
    {"id": 2, "title": "Review checkout flow", "status": "Done", "hours": 2.0},
]

def total_hours(tasks: list[dict], status: str) -> float:
    """Add up hours for tasks with the given status."""
    return sum(t["hours"] for t in tasks if t["status"] == status)

print(f"In Progress: {total_hours(tasks, 'In Progress')} h")

Day 3 lessons

| # | Lesson | Time | Exercise |
| --- | --- | --- | --- |
| P7 | Modules and imports; if __name__ == "__main__" | 1 h | Move your functions into tasks.py; import them in main.py |
| P8 | Errors: try / except / raise | 1 h | Reject negative hours with a ValueError and catch it |
| P9 | Files and JSON | 1.5 h | Save tasks to tasks.json and load them back |
| P10 | Classes, objects, methods | 2 h | A Task class with start(), complete() and log_hours() |
| P11 | Dataclasses, enums, type hints | 1.5 h | Rewrite Task as a dataclass with a Status enum |
| P12 | Dates with datetime | 1 h | Days until due; ISO week number of a date |
| P13 | pip packages, decorators (read-only), async def (read-only) | 0.5 h | Install rich and print tasks as a table |
| P14 | Testing with pytest | 1.5 h | Five tests for your Task class |

# P10 + P11 + P14 example: dataclass, enum, test
from dataclasses import dataclass
from enum import Enum

class Status(str, Enum):
    TODO = "To Do"
    IN_PROGRESS = "In Progress"
    DONE = "Done"

@dataclass
class Task:
    title: str
    status: Status = Status.TODO
    hours: float = 0.0

    def log_hours(self, hours: float) -> None:
        if hours <= 0:
            raise ValueError("Hours must be positive")
        self.hours += hours

# test_task.py  (run with: pytest)
import pytest

def test_log_hours_adds_up():
    t = Task("Write UAC")
    t.log_hours(2)
    t.log_hours(1.5)
    assert t.hours == 3.5

def test_negative_hours_rejected():
    with pytest.raises(ValueError):
        Task("Write UAC").log_hours(-1)

End-of-Day-3 mini project (in the last 2 hours): ask the AI to generate a command-line BA tracker using everything above (menu: add task, change status, log hours, weekly report, saved to JSON, with tests). Read it with the explain prompt, change one feature yourself, and commit it as "Day 3: CLI tracker".

Checkpoint

- ☐ You can explain list vs. dictionary vs. class, and what self means

- ☐ You can read a type hint like def f(tasks: list[dict]) -> float

- ☐ pytest passes in crash-course/python/

## Crash course: SQL (Day 4, 9 hours)

By tonight you can create tables, link them with keys, and write the join and group queries behind every PM metric in the app. Work in DB Browser for SQLite: New Database → crash-course/sql/practice.db, then use the Execute SQL tab. Save your queries in crash-course/sql/practice.sql and commit it.

| # | Lesson | Time | Exercise |
| --- | --- | --- | --- |
| S1 | Tables, columns, data types, primary keys | 1 h | Create users and tasks (script below) |
| S2 | INSERT, SELECT, WHERE, ORDER BY, LIMIT | 1 h | Insert 3 users and 8 tasks; list open tasks newest first |
| S3 | UPDATE and DELETE (always with WHERE) | 0.5 h | Move one task to "Done"; delete a test row |
| S4 | Foreign keys and relationships (one-to-many) | 1 h | Add time_entries linked to tasks and users |
| S5 | JOIN (inner and left) | 1.5 h | Show each time entry with the task title and user name |
| S6 | GROUP BY, SUM, COUNT, AVG, HAVING | 1.5 h | Hours per user per week; users with over 40 h |
| S7 | Many-to-many with a link table; indexes | 1 h | user_roles table; add an index on tasks.status |
| S8 | SQL from Python (sqlite3), then what an ORM does | 1.5 h | Run your weekly-hours query from a Python script |

Practice script (paste into Execute SQL, run, then write the exercises yourself)

CREATE TABLE users (
  id INTEGER PRIMARY KEY,
  name TEXT NOT NULL,
  email TEXT UNIQUE NOT NULL
);

CREATE TABLE tasks (
  id INTEGER PRIMARY KEY,
  title TEXT NOT NULL,
  status TEXT NOT NULL DEFAULT 'To Do',
  assignee_id INTEGER REFERENCES users(id),
  due_date DATE
);

CREATE TABLE time_entries (
  id INTEGER PRIMARY KEY,
  task_id INTEGER NOT NULL REFERENCES tasks(id),
  user_id INTEGER NOT NULL REFERENCES users(id),
  work_date DATE NOT NULL,
  hours REAL NOT NULL CHECK (hours > 0 AND hours <= 24)
);

INSERT INTO users (name, email) VALUES
  ('Asha', 'asha@example.com'), ('Ben', 'ben@example.com');
INSERT INTO tasks (title, status, assignee_id, due_date) VALUES
  ('Write UAC for login', 'In Progress', 1, '2026-10-20'),
  ('Gap analysis: billing', 'To Do', 2, '2026-10-25');
INSERT INTO time_entries (task_id, user_id, work_date, hours) VALUES
  (1, 1, '2026-10-13', 3.5), (1, 1, '2026-10-14', 2.0), (2, 2, '2026-10-14', 4.0);

-- S6 example: hours per user per ISO week
SELECT u.name,
       strftime('%Y-W%W', te.work_date) AS week,
       SUM(te.hours) AS total_hours
FROM time_entries te
JOIN users u ON u.id = te.user_id
GROUP BY u.name, week
ORDER BY week, total_hours DESC;

From SQL to Python (S8)

import sqlite3

conn = sqlite3.connect("crash-course/sql/practice.db")
rows = conn.execute(
    "SELECT title, status FROM tasks WHERE status = ?", ("In Progress",)
).fetchall()
for title, status in rows:
    print(title, "-", status)
conn.close()

The ? placeholder is how you pass values safely; building SQL by joining strings opens the door to SQL injection. In the project, SQLAlchemy (an ORM) writes this SQL for you from Python classes, and Alembic (migrations) creates and changes the tables. Knowing the SQL underneath is what lets you check its work.

Checkpoint

- ☐ You can explain primary key, foreign key and a join

- ☐ Your weekly-hours query returns correct totals

- ☐ You can say why ? placeholders matter

## Crash course: APIs and integrations (Day 5, 9 hours)

By tonight you can call an external API from Python with authentication, build a small API of your own with FastAPI, and read JIRA and Azure DevOps API documentation. Work in crash-course/api/.

pip install httpx fastapi uvicorn python-dotenv

| # | Lesson | Time | Exercise |
| --- | --- | --- | --- |
| A1 | How the web works: client, server, URL, request, response | 1 h | Open DevTools → Network on any site; find a request and its status code |
| A2 | HTTP methods (GET, POST, PUT/PATCH, DELETE), status codes, headers, JSON | 1 h | Match each method to a task action: list, create, update, delete |
| A3 | Calling an API from Python with httpx | 1 h | Fetch your own repo's details from the public GitHub API (script below) |
| A4 | Testing APIs in Bruno | 0.5 h | Send the same GitHub request from Bruno; inspect headers |
| A5 | Authentication: API keys, tokens, Basic auth, PATs; .env files | 1.5 h | Create a GitHub personal access token; read it from .env; list your repos |
| A6 | Building an API: FastAPI routes, path/query parameters, Pydantic bodies | 2 h | Mini task API with GET/POST/PATCH/DELETE (script below) |
| A7 | Integration patterns: pagination, rate limits, retries, webhooks, field mapping | 1 h | Read the JIRA and ADO examples below; write the field mapping for status |
| A8 | Error handling for APIs | 1 h | Make A3 handle 404 and network errors gracefully |

A3: call an API

import httpx

resp = httpx.get("https://api.github.com/repos/<your-username>/ba-worktrack", timeout=10)
print(resp.status_code)          # 200 means OK
data = resp.json()               # JSON -> Python dict
print(data["name"], data["default_branch"], data["open_issues_count"])

A5: authenticate with a token kept out of Git

# .env  (already ignored by .gitignore - never commit it)
# GITHUB_TOKEN=ghp_xxx

import os, httpx
from dotenv import load_dotenv

load_dotenv()
headers = {"Authorization": f"Bearer {os.environ['GITHUB_TOKEN']}"}
resp = httpx.get("https://api.github.com/user/repos", headers=headers, timeout=10)
resp.raise_for_status()          # turns 4xx/5xx into an exception
for repo in resp.json():
    print(repo["full_name"])

A6: build an API (run with uvicorn mini_api:app --reload, then open http://127.0.0.1:8000/docs)

# mini_api.py
from fastapi import FastAPI, HTTPException
from pydantic import BaseModel

app = FastAPI()

class TaskIn(BaseModel):
    title: str
    status: str = "To Do"

tasks: dict[int, TaskIn] = {}

@app.post("/tasks", status_code=201)
def create_task(task: TaskIn):
    task_id = len(tasks) + 1
    tasks[task_id] = task
    return {"id": task_id, **task.model_dump()}

@app.get("/tasks/{task_id}")
def get_task(task_id: int):
    if task_id not in tasks:
        raise HTTPException(status_code=404, detail="Task not found")
    return tasks[task_id]

A7: what JIRA and Azure DevOps calls look like (you'll build these on Days 21–22)

| System | Read one item | Authentication |
| --- | --- | --- |
| Jira Cloud | GET https://<site>.atlassian.net/rest/api/3/issue/PROJ-12 | Basic auth: your email + an API token from id.atlassian.com |
| Azure DevOps | GET https://dev.azure.com/<org>/<project>/_apis/wit/workitems/12?api-version=7.1 | Basic auth: empty username + a Personal Access Token |

Both return JSON. An integration is mostly three things: calling these endpoints, mapping fields (e.g., JIRA "In Progress" ↔ ADO "Active" ↔ BA WorkTrack "In Progress"), and handling failures (retries, rate limits, expired tokens). The jira and azure-devops Python libraries wrap these calls so you write less code.

Checkpoint

- ☐ You can explain GET vs. POST and what 200, 201, 401, 404 and 500 mean

- ☐ Your token is read from .env, and git status doesn't list .env

- ☐ Your mini API works in /docs and in Bruno

## Day 6 — Project skeleton and first pull request (6 hours)

Today the AI generates the empty but runnable app, and you merge it through your first pull request. Every build day from here uses the same layout: branch, files to paste, prompt, check, and the GitHub skill.

Branch: feature/day06-skeleton

Prompt (after the master prompt)

TASK - Day 6: project skeleton.
Create a runnable FastAPI app using the folder structure from the master prompt:
- app/config.py: Settings via pydantic-settings reading .env (APP_NAME, SECRET_KEY, DATABASE_URL=sqlite:///./worktrack.db, OLLAMA_MODEL=llama3.1:8b, OLLAMA_URL=http://localhost:11434).
- app/database.py: SQLAlchemy engine, SessionLocal, Base, and a get_db() dependency.
- app/main.py: FastAPI app, mounts /static, sets up Jinja2 templates, includes a health router (GET /health returns {"status": "ok"}) and a home page route.
- app/templates/base.html: Bootstrap 5 + HTMX from CDN, a top navbar with the app name, a left sidebar placeholder, a content block, and a footer.
- app/templates/home.html extending base.html with a welcome card.
- app/static/css/app.css with a few custom styles.
- Empty __init__.py in every app/ package folder.
- requirements.txt (pinned versions), .env.example, an updated .gitignore (add worktrack.db, .env, __pycache__/), README.md with setup and run steps.
- tests/test_health.py using FastAPI TestClient.

Check: pip install -r requirements.txt, copy .env.example to .env, run uvicorn app.main:app --reload, open http://127.0.0.1:8000 (home page) and http://127.0.0.1:8000/docs, then run pytest.

Commit: "Day 6: FastAPI project skeleton"

GitHub skill: your first pull request. Push the branch, click Compare & pull request, and write a description with three headings: What changed, How I tested it, What I learned. Read every file in Files changed, then merge. Finally, run git log --oneline --graph locally and find your merge.

Checkpoint

- ☐ The home page and /health load in the browser

- ☐ .env is not on GitHub, but .env.example is

- ☐ Pull request #1 is merged

## Week 2 — Build the MVP (Days 7–12)

By Saturday 24 Oct a BA can log in, manage tasks and log hours, an admin can manage users, and you publish release v0.1-mvp. Follow the daily GitHub workflow each day; paste the master prompt first in each new chat.

### Day 7 — Database models, migrations, seed data (9 h)

Branch: feature/day07-models · Paste with the prompt: app/config.py, app/database.py

TASK - Day 7: database layer.
1. SQLAlchemy 2.x models in app/models/ (one file per area) for: User (email unique, full_name, hashed_password, is_active, failed_logins, locked_until), Role, user_roles link table, Project, ProjectMember, Task (title, description, status enum: To Do/In Progress/In Review/Done, priority, task_type enum: Requirements/UAC/Testing/Meeting/Analysis/Other, estimate_hours, due_date, assignee_id, project_id, external_source, external_id), TaskStatusHistory, TaskComment, Attachment, TimeEntry (user, task, work_date, hours, note), Requirement, AcceptanceCriterion, TestCase, AIGenerationLog, Integration, IntegrationMapping, AuditLog. Add created_at/updated_at where useful, relationships and indexes.
2. app/models/__init__.py importing all models.
3. Alembic setup for SQLite (render_as_batch=True) reading DATABASE_URL from settings; the first autogenerated migration.
4. scripts/seed.py: roles Admin/PM/BA; users admin@demo.com, 2 PMs, 4 BAs (password "Passw0rd!" hashed with passlib bcrypt); 2 projects; 50 realistic BA tasks; 200 time entries over the last 6 weeks.
5. A Mermaid ER diagram in docs/er-diagram.md.
6. Tests that create the tables in an in-memory database and insert a task with time entries.

Check: alembic upgrade head, python -m scripts.seed, open worktrack.db in DB Browser and run your Day 4 weekly-hours query against time_entries.

GitHub skill: Issues. Create one issue per day for Days 7–12 ("Day 7: database models"…). Write "Closes #2" (your issue number) in the PR description; merging closes the issue automatically.

### Day 8 — Login and authentication (9 h)

Branch: feature/day08-auth · Paste: app/config.py, app/database.py, app/main.py, app/models/user.py, app/templates/base.html

TASK - Day 8: authentication.
- app/services/security.py: bcrypt hashing/verification (passlib), create/decode JWT (python-jose) with expiry from settings.
- app/routers/auth.py: GET/POST /login (HTML form), POST /logout. On success set the JWT in an HttpOnly, SameSite=Lax cookie and redirect to /dashboard. Lock the account for 15 minutes after 5 failed logins.
- app/dependencies.py: get_current_user() reading the cookie; redirect to /login when missing or invalid.
- app/templates/login.html: a centred, professional Bootstrap login card with error messages.
- A placeholder /dashboard page that greets the logged-in user.
- Tests: good login, wrong password, lockout after 5 failures, dashboard blocked when logged out.

Check: log in as admin@demo.com; try five wrong passwords on a BA account and confirm the lockout.

GitHub skill: review your own diff. In Files changed, leave at least two comments on lines you didn't fully understand, answer them using the explain prompt, then merge.

### Day 9 — Roles and admin user management (9 h)

Branch: feature/day09-admin · Paste: app/dependencies.py, app/services/security.py, app/models/user.py, app/templates/base.html

TASK - Day 9: roles and admin.
- require_role(*roles) dependency; return 403 page for wrong role.
- Role-based sidebar in base.html: BA sees Dashboard/Tasks/Timesheet/AI Studio; PM also sees Reports; Admin also sees Admin.
- app/routers/admin.py + templates: list users (search, filter by role/active), create user, edit user, assign roles, deactivate/reactivate, reset password (generate a temporary password shown once), unlock account.
- Self-service /profile: edit name, change password with a strength check.
- AuditLog entries for every admin action; an /admin/audit page listing them.
- Tests: BA gets 403 on /admin; admin can create a user who can then log in.

Check: create a new BA as admin, log in as that BA, confirm the Admin menu is hidden and /admin returns 403.

GitHub skill: branch protection. Repository Settings → Branches → Add rule for main: tick "Require a pull request before merging" (0 approvals, since you work alone). From now on, direct pushes to main are blocked.

### Day 10 — Projects and tasks (9 h)

Branch: feature/day10-tasks · Paste: app/models/project.py, app/models/task.py, app/dependencies.py, app/templates/base.html

TASK - Day 10: projects and tasks, using the layers repositories -> services -> routers.
- Projects: list, create, edit, add/remove members (PM and Admin only).
- Tasks: list with filters (project, status, assignee, type, due date) and search; create; edit; assign; detail page.
- Status workflow in app/services/task_service.py: allowed moves To Do->In Progress->In Review->Done (and back one step); record TaskStatusHistory with who and when; reject invalid moves with a clear message.
- BAs see only tasks in their projects.
- JSON API endpoints under /api/tasks as well as HTML pages.
- Tests for the workflow rules and permissions.

Check: create a task, move it through every status, and view its history on the detail page.

GitHub skill: Projects board. On your profile click Projects → New project → Board. Add your remaining issues and move them across To Do / In Progress / Done as you work.

### Day 11 — Comments, attachments, time tracking (9 h)

Branch: feature/day11-time · Paste: app/models/task.py, app/models/time_entry.py, app/services/task_service.py, app/templates/task_detail.html

TASK - Day 11: comments, attachments and time.
- Comments on the task detail page (add, list, delete own), added with HTMX without reloading.
- Attachments: upload (max 10 MB; pdf, docx, xlsx, png, jpg), stored in uploads/ (add to .gitignore), list and download.
- Time tracking: start/stop timer per task (one running timer per user), manual entry, edit/delete own entries; validation: hours > 0 and total per user per day <= 24.
- /timesheet: weekly grid (tasks x days) with totals per day and week, previous/next week buttons.
- Tests for the time validation rules.

Check: run a timer for two minutes, add a manual entry, and confirm the weekly totals.

GitHub skill: undoing mistakes. Deliberately break a file, then run git restore <file>. On a practice branch, commit a bad change and undo it with git revert <commit-id>. Note in your learning log when to use each.

### Day 12 — Dashboard, tests, MVP release (6 h)

Branch: feature/day12-mvp · Paste: app/templates/base.html, app/routers/tasks.py, app/routers/time.py

TASK - Day 12: polish the MVP.
- BA dashboard: KPI cards (open tasks, due this week, hours today, hours this week), my tasks table, running timer widget.
- Inline status change on the task list with HTMX.
- Consistent page titles, breadcrumbs, flash messages, empty states and a 404 page.
- Review all tests; add any missing ones for auth, roles, tasks and time. Show me how to run coverage with pytest-cov.
- Update README with screenshots placeholders, features list and demo logins.

Check: pytest --cov=app passes; walk through the app as BA, PM and Admin.

GitHub skill: tags and releases. After merging, run git tag v0.1-mvp and git push --tags. On GitHub open Releases → Draft a new release, pick the tag, and click Generate release notes.

## Week 3 — AI features (Days 13–18)

By Saturday 31 Oct BAs generate requirements, UAC and test cases with a local AI model, chat with a BA Assistant agent that acts on their tasks, and you publish v0.2-ai. Make sure Ollama is running (ollama list works) before each day.

### Day 13 — Ollama and the AI provider layer (9 h)

Learn first (2 h): ask your AI tutor to explain tokens, context windows, temperature and hallucinations. Run ollama run llama3.1:8b and ask it for UAC for a login page, at temperature 0.1 and 0.9 (/set parameter temperature 0.9). Compare the outputs in your learning log.

Branch: feature/day13-ai-provider · Paste: app/config.py, app/main.py

TASK - Day 13: AI provider layer.
- app/ai/provider.py: abstract LLMProvider (generate(prompt, system, temperature) and stream(...)); OllamaProvider using langchain-ollama ChatOllama with model/URL/timeout from settings; get_provider() factory chosen by an LLM_PROVIDER setting so another model can be plugged in later.
- app/ai/prompts/: versioned text templates requirements_v1.txt, uac_v1.txt (Given/When/Then incl. negative and edge cases), test_cases_v1.txt (ID, title, preconditions, steps, expected result, priority), user_story_v1.txt (INVEST format). Each asks for JSON only, with an example.
- app/ai/prompt_loader.py to load and fill templates.
- GET /api/ai/health returning whether Ollama is reachable and which model is set.
- Tests using a FakeProvider so they run without Ollama.
- Explain the role, context, instructions, examples and output-format parts of each prompt.

Check: /api/ai/health returns OK with Ollama running and a clear message with it stopped.

GitHub skill: one branch per component. After merging the provider, create a second small branch feature/day13-prompts just for prompt-wording changes. Small, focused branches are easier to review.

### Day 14 — AI Studio: requirements, UAC, test cases (9 h)

Branch: feature/day14-ai-studio · Paste: app/ai/provider.py, app/ai/prompt_loader.py, app/models/ (requirement, acceptance criterion, test case, task), app/templates/base.html

TASK - Day 14: AI Studio.
- Pydantic output schemas for requirements, UAC and test cases.
- app/services/ai_service.py: generate -> strip code fences -> parse JSON -> validate with Pydantic -> on failure retry up to 2 times with the validation error included in the prompt.
- /ai-studio page: choose a task (optional), choose what to generate, enter the business need or user story, click Generate.
- Results shown as editable tables/cards; buttons Save to task, Regenerate, Discard. Saving creates Requirement / AcceptanceCriterion / TestCase rows linked to the task, shown on the task detail page in tabs.
- Export UAC and test cases for a task to Excel.
- Tests with FakeProvider returning valid and invalid JSON.

Check: generate UAC for "BA can reset a user's password", edit one scenario, save it, and find it on the task detail page.

GitHub skill: draft pull requests. Push your branch early and open the PR as Draft (arrow next to Create pull request). Keep pushing during the day; click Ready for review when it works.

### Day 15 — Streaming, AI logging, prompt tuning (9 h)

Branch: feature/day15-ai-log · Paste: app/services/ai_service.py, app/routers/ai.py, app/templates/ai_studio.html, app/models/ai_log.py

TASK - Day 15: AI quality and visibility.
- Stream the model's output to the AI Studio page while it generates (FastAPI StreamingResponse + server-sent events with the HTMX SSE extension), then show the validated result.
- Log every generation to AIGenerationLog: user, task, type, prompt version, model, duration, outcome (accepted / edited / rejected / failed).
- Friendly message and a retry button when Ollama is offline or times out.
- scripts/eval_prompts.py: runs 10 sample BA scenarios through each prompt and writes outputs to eval/ as Markdown for me to score.

Check: watch the text stream in; run python -m scripts.eval_prompts, score each output 1–5, improve one prompt as uac_v2.txt, and rerun.

GitHub skill: resolving a merge conflict. Create branches practice/a and practice/b from main; change the same README line differently in each. Merge a via PR, then open a PR for b: GitHub shows a conflict. Resolve it with Resolve conflicts (or in VS Code), keeping the text you want, and merge.

### Day 16 — BA Assistant agent (9 h)

Learn first (1 h): ask your tutor how a prompt differs from an agent, what tool calling is, and why agents need loop limits and permission checks.

Branch: feature/day16-agent · Paste: app/ai/provider.py, app/services/task_service.py, app/services/ai_service.py, app/dependencies.py

TASK - Day 16: BA Assistant agent with LangGraph (model llama3.1:8b via ChatOllama with tool calling).
- Tools in app/ai/agents/tools.py wrapping existing services: search_tasks, get_task_details, update_task_status, log_time, generate_uac_for_task.
- app/ai/agents/ba_assistant.py: LangGraph graph with state (messages, user), max 6 iterations, tools filtered by the user's role.
- Any tool that changes data must first return a confirmation request; the action runs only after the user clicks Confirm in the UI.
- Log every tool call to AuditLog.
- Chat panel (offcanvas on every page) using HTMX to send messages and show replies.
- Tests with a mocked model that returns a tool call, checking confirmation and role filtering.

Check: ask "What are my overdue tasks?" and "Log 2 hours on task 5 for today" (confirm it), then verify in the timesheet.

GitHub skill: a good PR description. Include a screenshot or short GIF of the chat (drag it into the PR description), the testing steps, and known limitations.

### Day 17 — Kanban board and UI polish (9 h)

Branch: feature/day17-ui · Paste: app/templates/base.html, app/static/css/app.css, app/routers/tasks.py

TASK - Day 17: UI polish.
- Kanban board view of tasks (columns per status) with drag and drop using SortableJS from CDN; a drop calls the status API and respects workflow rules (snap back with a message if not allowed).
- Toggle between list and board views.
- Light/dark theme toggle using Bootstrap 5.3 color modes, remembered per user.
- Consistent design: colour-coded status and priority badges, card spacing, typography, icons (Bootstrap Icons CDN).
- Responsive layout down to phone size; accessible labels and focus states.

Check: drag a card from To Do to In Progress; try an invalid jump and see it snap back; check the app on your phone's browser over Wi-Fi with uvicorn app.main:app --host 0.0.0.0.

GitHub skill: git stash. Midway through, stash your unfinished work (git stash), switch to main, look at something, switch back, and run git stash pop.

### Day 18 — AI tests and release (6 h)

Branch: feature/day18-ai-tests · Paste: tests/ folder listing and the AI service and agent files

TASK - Day 18: harden the AI features.
- Fill test gaps: prompt loading, JSON parsing/retry, logging outcomes, agent role filtering and confirmation, Ollama offline handling.
- An "AI usage" admin page: generations per user and type, acceptance rate, average duration.
- Update README with an AI features section and how to change the model.

Check: pytest passes with Ollama stopped.

GitHub skill: release notes. Tag v0.2-ai, create the GitHub Release, and this time write the notes yourself: new features, known issues, how to upgrade (alembic upgrade head).

## Week 4 — Reports, integrations and release (Days 19–24)

By Saturday 7 Nov PMs have dashboards and automatic weekly reports, tasks sync with JIRA and Azure DevOps, tests run automatically on GitHub, and you publish v1.0.

### Day 19 — Metrics and PM dashboard (9 h)

Learn first (1.5 h): pandas basics with your tutor: DataFrame, filtering, groupby, pivot_table. Load time_entries from worktrack.db with pd.read_sql and total hours per user.

Branch: feature/day19-metrics · Paste: app/models/ (task, time entry, user, project), app/templates/base.html

TASK - Day 19: metrics and PM dashboard.
- app/reports/metrics.py (pandas + SQLAlchemy) with filters project, BA, date range: hours by BA, hours by task type, tasks completed per week, average cycle time (In Progress -> Done from status history), estimate vs actual variance, utilisation % (logged / 40 h), overdue tasks, AI acceptance rate.
- docs/metrics.md defining each metric and its formula.
- JSON endpoints under /api/metrics/.
- /pm/dashboard (PM and Admin): KPI cards plus Chart.js charts - bar (hours by BA), line (weekly throughput), doughnut (hours by task type), stacked bar (status by project), estimate vs actual bar. Filters update charts with HTMX/fetch.
- Tests comparing metric functions with hand-calculated values from a small fixture.

Check: one number on the dashboard matches a SQL query you write by hand in DB Browser.

GitHub skill: squash merging. Merge this PR with Squash and merge and compare the history (git log --oneline) with an earlier normal merge.

### Day 20 — Weekly reports and scheduler (9 h)

Branch: feature/day20-reports · Paste: app/reports/metrics.py, app/ai/provider.py, app/main.py

TASK - Day 20: weekly reports.
- Report model and /reports page (PM/Admin): choose week, project and BAs; Generate; list past reports with download links.
- PDF report from an HTML Jinja2 template with WeasyPrint (charts as PNGs made with matplotlib), and an Excel workbook with openpyxl (summary sheet, per-BA sheet, raw time entries, a native Excel chart).
- A 1-paragraph narrative summary written by the local LLM from the metrics JSON ("PM Insights"), editable before export.
- APScheduler job (started in the FastAPI lifespan) generating last week's report every Friday 17:00.
- Tests for report data and file creation.

If WeasyPrint fails to install on Windows (it needs extra system libraries), tell the AI: "Use xhtml2pdf instead of WeasyPrint."

Check: generate and open both files; temporarily set the job to run every minute and watch a report appear.

GitHub skill: cherry-pick. On a practice branch, commit a small fix. Then on another branch run git cherry-pick <commit-id> to copy just that one commit across.

### Day 21 — JIRA integration (9 h)

Set up (1 h): create a free Jira Cloud site at atlassian.com (Free plan) with a Scrum project and 5 sample issues. Create an API token at id.atlassian.com → Security → API tokens.

Branch: feature/day21-jira · Paste: app/models/integration.py, app/models/task.py, app/services/task_service.py, app/config.py

TASK - Day 21: connector framework + JIRA.
- app/integrations/base.py: abstract BaseConnector (test_connection, list_projects, fetch_items, create_item, update_item, add_comment, map_status_in/out).
- app/integrations/jira_connector.py using the `jira` library (email + API token).
- Credentials stored in Integration rows, encrypted with cryptography Fernet (key from ENCRYPTION_KEY in .env; show me how to generate it).
- Admin page /admin/integrations: add JIRA connection, Test connection button, status mapping table editor.
- Import: pick a JIRA project -> create/update local tasks (IntegrationMapping keeps local id <-> issue key).
- Push: from a task, send its saved UAC and test cases to the linked JIRA issue as a formatted comment; push status changes.
- Retries with backoff and clear errors for 401/403/404/429.
- Tests with the JIRA client mocked (no internet needed).

Check: import your 5 issues, generate UAC for one, push it, and see the comment in JIRA.

GitHub skill: repository secrets. Learn where tokens live in automation: Settings → Secrets and variables → Actions. Add ENCRYPTION_KEY as a secret (Day 23's pipeline will use it). Secrets are never shown again and never appear in logs.

### Day 22 — Azure DevOps integration (9 h)

Set up (1 h): create a free organization at dev.azure.com with a project and 5 work items. Create a Personal Access Token with Work Items: Read & write.

Branch: feature/day22-ado · Paste: app/integrations/base.py, app/integrations/jira_connector.py, app/routers/integrations.py

TASK - Day 22: Azure DevOps connector.
- app/integrations/ado_connector.py implementing BaseConnector with the azure-devops SDK (org URL + PAT): import work items by project/area/iteration, push UAC and test cases as a comment or into the Acceptance Criteria field, sync state.
- Add ADO to the admin integrations page and the status mapping editor (e.g., New/Active/Resolved/Closed).
- A "Sync now" button plus an APScheduler job every 30 minutes pulling status changes from both JIRA and ADO; conflicts (both changed) logged and shown to the admin; last-updated wins.
- docs/adding-a-connector.md: how to add Trello or GitHub Issues using BaseConnector.
- Tests with the SDK mocked.

Check: import ADO work items, change one's state in ADO, click Sync now, and see the local status update.

GitHub skill: rebase. Before opening the PR, run git fetch then git rebase origin/main to replay your branch on the latest main. Learn the rule: rebase your own unshared branches only.

### Day 23 — Security, CI pipeline, documentation (9 h)

Branch: feature/day23-hardening · Paste: app/main.py, app/routers/auth.py, requirements.txt, README.md

TASK - Day 23: production readiness.
- CSRF protection for HTML forms, rate limiting on /login with slowapi, secure headers middleware, session timeout.
- Structured logging to logs/app.log (add to .gitignore); a global error page.
- scripts/backup_db.py making dated copies of worktrack.db.
- ruff + black config in pyproject.toml and a .pre-commit-config.yaml.
- .github/workflows/ci.yml: on push and pull_request, set up Python 3.12, install requirements, run ruff and pytest with coverage; use the ENCRYPTION_KEY secret.
- Full README: features per role, screenshots section, architecture diagram (Mermaid), setup, configuration, running tests, troubleshooting.

Check: push the branch and watch the Actions tab run green on your PR.

GitHub skill: GitHub Actions. In branch protection, tick Require status checks to pass and select the CI job: now nothing merges into main unless tests pass. Add the CI status badge to the top of your README.

### Day 24 — UAT, demo, v1.0 release (6 h)

Branch: release/v1.0

TASK - Day 24: release preparation.
Here are the issues found in user acceptance testing: <paste list>. Fix them with complete files. Then write a UAT checklist (docs/uat-checklist.md) for BA, PM and Admin, and a CHANGELOG.md covering v0.1, v0.2 and v1.0.

Do: ask one or two colleagues to use the app for an hour as BA, PM and Admin (run it on your laptop and share over Wi-Fi). Log their findings as GitHub issues, fix the top ones, record a 10-minute demo video, and write a retrospective in your learning log.

GitHub skill: final release and polish. Tag v1.0 and publish the release with your CHANGELOG. Add a repository description, topics (fastapi, python, htmx, ollama, langgraph, business-analysis), and pin the repo on your GitHub profile as a portfolio piece.

## Finish line and next steps

You're done when every box below is ticked.

Project

- ☐ BA, PM and Admin can each complete their main jobs end to end

- ☐ AI Studio generates and saves requirements, UAC and test cases; the BA Assistant acts only after confirmation

- ☐ PM dashboard and weekly PDF/Excel reports work; the Friday job runs

- ☐ JIRA and Azure DevOps import, push and sync work

- ☐ CI runs green on every pull request; v1.0 is released on GitHub

Learning

- ☐ Your learning log has an entry for every day

- ☐ You can explain, without notes: a class, a foreign key and join, a REST endpoint, a JWT, a prompt vs. an agent, and a pull request

- ☐ You have changed at least one thing yourself in every major file

GitHub

- ☐ About 25 merged pull requests, issues closed through PRs, a project board, 3 tags and releases, branch protection with required checks

After the month (1–2 hours a week)

- Re-read one module of your own code each week and rewrite a small part without AI.

- Add the deferred items: Playwright end-to-end tests, Docker Compose with PostgreSQL, a Requirements Quality Reviewer agent.

- Ask a colleague to contribute one feature through a pull request, so you practise reviewing someone else's code.